StartupLenz

Build Plan — Remote Coordination Schematic

May 6, 2026  •  How Cowork (mobile), Claude Code (desk), and you split the work to ship a usable calculator

# TL;DR

The calculator is closer to done than the old handoff implied. AssumptionsPanel, MonthlySnapshot, CostBreakdown, GrowthTrajectory, and InsightCallout all exist with complete prop contracts. lib/modelClient.ts already has a working mock computeModel() that responds to slider changes. HANDMADE_SLIDERS (6 sliders) is exported and ready. The missing piece is a ~25-line CalculatorClient component that composes them, plus wiring it into /model/[vertical]/page.tsx.

That means Phase 1 (a usable mock-data calculator) is a single short Claude Code session. Phases 2–4 add real DB-driven sliders, the real vertical model, persistence, and sharing — landing on a tool a founder would actually keep using.

# The Three Channels

| Channel | Strengths | Best for |
| --- | --- | --- |
| You | Direction, taste, visual judgment, code review, deciding what "usable" means. | Setting goals, reviewing diffs, polishing layouts in VS Code or with Claude Code at the desk. |
| Claude Code (desk) | Tight interactive coding loop, fast iteration in your editor, can edit/run anything on your machine. | The actual builds: writing components, refactoring, running migrations, debugging stack traces. |
| Cowork / me (Dispatch, mobile) | Async, file-aware, works while you're away. Reads repo, writes specs/docs/prompts, drives browser, monitors dev server, runs lint/typecheck. | Prep, monitoring, doc upkeep, small isolated changes, scoped researches you don't want to do at the desk. |

# Three Workflow Patterns

## Pattern A — Prep, then build

Most common pattern. Use when the next unit of work needs design or scoping before fingers hit keyboard.

- From phone: "Cowork, scope Phase 2 — DB-driven sliders."

- I produce a spec doc + a verbatim Claude Code kickoff prompt + any contract changes (types, queries).

- At the desk: paste prompt into Claude Code, it builds, you visual-edit.

- Back to phone: "Cowork, update the handoff and prep Phase 3."

## Pattern B — I just do it

Use when the work is small, isolated, and well-defined. I'll do it directly in the repo.

- Doc updates, README changes, fixing typos, small CSS tweaks, regenerating fixtures, writing migrations from a description.

- Lint/typecheck/test runs and reporting back.

- Investigations: "why is the dev server returning 500 on /model/food-truck?" — I screenshot, read logs, report.

## Pattern C — Monitor & report

Use when something long-running is happening and you want a heartbeat from your phone.

- "Tell me when the migration finishes" — I poll terminal/git status.

- "Watch the build, ping me if it breaks" — I screenshot the dev server / Vercel.

- "What did Claude Code commit in the last hour?" — I run git log and summarize.

# Phased Plan to a Usable Tool

Each row shows the goal, what Claude Code does, and what I do (before/during/after). Scope each phase to one Claude Code session.

| Phase | Goal | Claude Code does | I do (Cowork) |
| --- | --- | --- | --- |
| 1. Compose | /model/handmade-craft renders a working calculator using the mock model — sliders move, numbers update. | Build CalculatorClient.tsx (~25 lines: useState, useMemo over computeModel, render the 5 panels). Wire into model/[vertical]/page.tsx, replacing the TODO. Confirm dev build is clean. | Pre-flight: confirm component prop contracts and types (already done — see Appendix A). Post-flight: run typecheck/lint, take a screenshot of the live page from your phone, update the handoff doc. |
| 2. DB-driven sliders | Sliders come from vertical_inputs in Supabase, not hardcoded in AssumptionsPanel. Editing a row in the DB changes the UI without code changes. | Replace HANDMADE_SLIDERS hardcode. Add a server-side fetch in page.tsx that selects from vertical_inputs by vertical_id, passes a SliderDef[] to CalculatorClient. Map row → SliderDef. | Inspect actual vertical_inputs schema, write the row→SliderDef mapper spec, verify RLS allows the read (or design an admin client / API route). Produce sample seed rows for handmade-craft if missing. |
| 3. Real model + live data | Mock computeModel is replaced with packages/vertical-models/handmade. Inputs flagged as "live data" are sourced from cost_snapshots. | Swap modelClient.computeModel body to call the real model package. Add a Supabase fetch for latest cost_snapshots for live-data inputs. Make modelClient async, add loading state in CalculatorClient. | Audit packages/vertical-models/handmade exports. Confirm cost_snapshots has data; if not, run services/sync once and verify rows. Produce a freshness/fallback policy ("if no snapshot in last N days, fall back to default"). |
| 4. Persistence + share | Logged-in users can save a plan to saved_plans and reload it. URLs are deep-linkable so values can be shared without auth. | Add a "Save plan" server action that writes saved_plans/plan_snapshots. Add a /plans/[id] route. Encode slider values into ?q= for shareable URLs. Read ?q= on mount. | Design URL state encoding (compact base64 of values). Audit RLS policies on saved_plans. Write share-link security note (anon read OK? owner only?). Generate a Pro-feature gate spec for export. |
| 5. Polish + verticals | Mobile-friendly layout, empty/error states, onboarding, plus seed inputs for the other 3 verticals. | Responsive grid, loading skeletons, onboarding tooltip on first visit. New migrations seeding vertical_inputs for food-truck / subscription-box / candle-bath-body. | Drive the page in Chrome at 375px and screenshot states. Draft empty-state copy + onboarding microcopy. Compile a CSV of input definitions for each remaining vertical for you to validate before the migration is written. |

## MVP cut line

Phases 1–4 are the "usable tool" cut. A founder can pick a vertical, see real numbers, save and share a plan. Phase 5 is required for shipping publicly but is mostly visual + content work.

# Phase 1 Kickoff Prompt

Paste this verbatim into your Claude Code session at the desk to kick off Phase 1.

Build apps/web/components/CalculatorClient.tsx as a client component. It takes { verticalSlug: string } and renders a two-column layout: left = AssumptionsPanel, right = stack of MonthlySnapshot, CostBreakdown, GrowthTrajectory, InsightCallout. Use HANDMADE_SLIDERS from AssumptionsPanel as the sliders. Hold a SliderValues state seeded from defaultValue, recompute output via computeModel(values, verticalSlug) (memoized), and pass output / output.costBreakdown / output.growth / output.insight to the right panels. Then update apps/web/app/model/[vertical]/page.tsx to render <CalculatorClient verticalSlug={vertical} /> in place of the // TODO comment. Keep the existing access-gate logic exactly as it is. Don't touch the database, don't replace the mock model, don't add any new dependencies. After the change, run `npm run dev` and verify /model/handmade-craft loads with sliders that update the right-side numbers in real time.

# Mobile Playbook — what to ask me from your phone

| When you want… | Say something like… |
| --- | --- |
| A unit of work scoped before you sit down | "Cowork, scope Phase 2 and write the kickoff prompt." |
| A small change made now | "Update the README with a Getting Started section." / "Bump the Pro price in the seed migration to $24." |
| Status of the current branch | "What's on the branch since the last push?" / "Is the dev server running clean?" |
| Eyes on the live UI | "Screenshot the calculator at /model/handmade-craft." |
| A check before merge | "Run typecheck and lint on startuplenz, summarize errors." |
| A doc kept in sync | "Update the handoff doc with what shipped today." |
| A research task | "Look up BLS API docs for occupational wage by NAICS code and draft an integration spec." |
| Migration help | "Draft a migration that seeds vertical_inputs for food-truck — here are the categories." |
| Watching a long-running thing | "Ping me when Claude Code finishes the next commit." |

# Guardrails

- I won't push to main, deploy, run destructive DB ops, accept Stripe webhooks, or share docs/links without you confirming first.

- I'll prefer non-destructive ops by default — `git status`, `git diff`, dry runs, screenshots.

- If two contexts could conflict (e.g., I'm editing a file you're also editing in Claude Code), I'll ask before I write.

- I'll keep this plan doc and the handoff doc in sync as we ship phases — that's how the next handoff stays cheap.

# Appendix A — Component Contracts (verified May 6 2026)

| Component | Props |
| --- | --- |
| AssumptionsPanel | { sliders: SliderDef[]; values: SliderValues; onChange: (key: string, value: number) => void } |
| MonthlySnapshot | { output: ModelOutput } |
| CostBreakdown | { items: CostItem[] } (pass output.costBreakdown) |
| GrowthTrajectory | { growth: ModelOutput["growth"] } (pass output.growth) |
| InsightCallout | { text: string } (pass output.insight) |
| computeModel(values, vertical) | Returns ModelOutput synchronously. Already responds to slider changes via the mock. |
| HANDMADE_SLIDERS | Exported from AssumptionsPanel — 6 SliderDef entries with sensible defaults. |

## Appendix B — Recommended CalculatorClient skeleton

"use client";
import { useState, useMemo } from "react";
import AssumptionsPanel, { HANDMADE_SLIDERS } from "@/components/AssumptionsPanel";
import MonthlySnapshot from "@/components/MonthlySnapshot";
import CostBreakdown from "@/components/CostBreakdown";
import GrowthTrajectory from "@/components/GrowthTrajectory";
import InsightCallout from "@/components/InsightCallout";
import { computeModel } from "@/lib/modelClient";
import type { SliderValues } from "@/lib/types";
export default function CalculatorClient({ verticalSlug }: { verticalSlug: string }) {
  const initial: SliderValues = Object.fromEntries(
    HANDMADE_SLIDERS.map(s => [s.key, s.defaultValue])
  );
  const [values, setValues] = useState<SliderValues>(initial);
  const output = useMemo(
    () => computeModel(values, verticalSlug),
    [values, verticalSlug]
  );
  return (
    <div className="grid gap-8 md:grid-cols-2">
      <AssumptionsPanel
        sliders={HANDMADE_SLIDERS}
        values={values}
        onChange={(key, v) => setValues(prev => ({ ...prev, [key]: v }))}
      />
      <div className="space-y-6">
        <MonthlySnapshot output={output} />
        <CostBreakdown items={output.costBreakdown} />
        <GrowthTrajectory growth={output.growth} />
        <InsightCallout text={output.insight} />
      </div>
    </div>
  );
}